2019-04-25

**Minute of the meeting**

Attendances

1. Mr Stallin
2. Célestin
3. Marcel
4. Lauris

Development

1. Demonstration of what is already done and remark
   1. Define zone using polygone 1d
   2. Show alert on odoo 2d
   3. List of zone and vehicle 1d
   4. Total distance over a period 1d
   5. Last position of a vehicle 1d
2. Next step
   1. Complete de remaining feature by the 3th of may
   2. Work on costing aspect
   3. Update the schedule
3. Next phase
   1. Fuel consumption analysis
   2. Movement of list of vehicle
4. Next review Friday 11AM